LEE MANOR ASSOCIATION

Board Meeting Scranton Library

6:30pm to 7:30 pm Monday, September 30th, 2024

MINUTES

Board Members in Attendance: P. Fleming,  A. Skroly, J. Fumex, S. Burk, B. Treado, P. Brandi, T. Peterson, P. Ginsburg, B. Walczak

Homeowners attending: K. Reilley, C. Wallace, S. Wallace, S. Heenan, J. Metz

Meeting Start: 6:30am

- President Remarks – P. Fleming

- Meeting sole purpose is to discuss drainage pipe update from B. Walczak.

- Drainage Pipe Update – B. Walczak

- Telephone conversation with homeowner B. Miller discussing drainage pipe remedy for LMA.

- Tentative agreement, with B. Miller, on replacing current green pipe with cement pipe of similar diameter.  Other potential options, collar over current pipe, etc., still to be explored.

- No mafia blocks.

- However, agreement still needed on mitigating flood waters from breaching dunes into marsh and clogging marsh end of pipe.

- Building up dunes with sand from marsh?  Boulders, sandbags, etc., to maintain dunes and keep flood waters out.

- Potential for extending pipe, north further into marsh.

- Expected cost depends upon extent of work, pipe diameter.  20K to 30K potential.

- Possibility of other association/homeowners contributing to pipe remediation minimal.  But work still needs to be done after a plan is in place.

  - P. Fleming – B. Miller had his beach property surveyed.

  - B. Miller will be doing something with dunes to mitigate flood waters into marsh.

  - B. Miller probably working with John Lust who’s well versed in coastal/beach mitigation.

- S. Wallace – pipe length should be far enough into water so not to clog with sand.  Potential for burying deeper instead?

- Board – Agreement for B. Walczak to pursue discussion with contractor (John).

- Next Steps

- B. Walczak to update B. Miller.

- B. Walczak to continue discussion with contractor.  Obtain conceptual idea of pipe installation and costs in writing.  Proper permits to be obtained before start of work.

- Obtain additional quote, potential to work with B. Miller contractor for conceptual idea and quote.

Next Meeting – TBD possibly end of October.