LEE MANOR ASSOCIATION

BOARD OF DIRECTORS

December 17, 2022 MEETING MINUTES

Scranton Library, 9:30am to 11:30am

Members attending:  Skroly, Fleming, Fumex, Hennessy, Walczak, Smith.

Absent: Weshler, Burk, Peterson

Homeowners in attendance: John Kozub, 55 Taylor

- President’s Report( Fleming)

- Outline Mtg topics per below:

- Recap of projects: tree cutting & road repairs, beach debris and erosion

- Ordinance / neighborly type issues: cars, fences(toffee) ; obstructions( bball hoops, rocks)

- Beach: Raft replacement; erosion and rocks; pavilion at toffee path access?( did we mention Pavillion?)

- Lee Way fence repair

- Road planning

- Board seats, Skroly, Weshler, Peterson up for renewal. Need to determine if parties interested.

- B. Levine sent email to B. Miller about amount of water on Levine property. P. Fleming alerted via B Miller.  Pipe issue concern, intermittent draining.

  - LMA and Miller not proposing any action with pipe at this time.

- P. Hennessy stated  Levine big time developer, she claimed him to be knowledgeable  in this area of  water management having built his properties.

- P. Smith – best to have data driven information to make further decisions about pipe.

- P. Fleming – no engagement from Levine, more demanding than engaging.  There’s been no  proposal or thought expressed to support water mgmt. knowledge as claimed in this mtg.

- Miller to respond directly to Levine.

- Beach Erosion- Remediation Outside Expert

Robert Sonnichsen P.E., https://www.waldollc.com, Professional Engineers and Land Surveyors

- Extensive work and experience with beach remediation and nourishment.

- Discussed history of coastal Madison and erosion history.

- Extensive work performed in Branford and Madison:

  - – Pine Orchard Area ( Branford) & Middle Beach homes (Madison)

  - Beach Nourishment projects, built out jetty ( one or both instances ?), added sand.  Neighbors joined up for successful project.

- LMA beach in full winter bloom.  Southeast driven storms in winter, southwest during spring/summer.  Not much natural nourishment from southwest for sand replacement.

- Solutions possible.

- Reach out to beach community, Kelsey, Beauclair, Levine, Miller, Vounatso for collective support for remediation.

- Purchase sand. Dump, spread. 75 dollars an installed ton, $100K potential.

- Capture drift coming from East.  Possible groin, jetty?

- Keep tidal wetland viable, what’s been done so far is good.  See healthy marsh (Robert had walked site days in advance)

- Next step, management study.  Further analyze for options.  5 to 7K possible.

- P. Fleming to continue with further information from Robert Sonnichsen.

- Budget - Fumex

- 2 and ½ payments ( annual dues) still outstanding.  Efforts to identify one neighbor very difficult; possible LLC , Actions involving Liens discussed.

- Dues raised general question of registry and access to email for residents. Several neighbors still not registered to website.

- As far as know any and all outstanding invoices paid.

- Discussed budget forecast need.  B. Walczak to try and tackle.

- Snow Removal/Fence Repair(All)

- Should have roads treated in addition to plow? Tom Peterson help with this?

- Old fence guy no longer doing it.  Need to find new person for repair.  J. Fumex may know an individual for $50 and hour plus materials.  Will reach out.

- P. Hennessy, observed Ethan Allen truck damage fence.  Any recourse?

- Tree Removal (All)

- Continue yearly A&L tree evaluation.

- Explore means of encouraging tree planting; group noted trees not being replenished as is much desired

- Madison yearly tree giveaway?

- Roads (P. Fleming)

- Potholes filled.  Not thrilled with work in comparison to year before Decent price 6K ( low bid w. others 2 and 3 k higher)

- Expecting proposal, 3M Paving, to do entire neighborhood.

- Road Committee, P. Fleming, T. Guerrera, PEM, others?

- 55,000 sqft of road.  Engineered solution, overlay, mill & pave, remove and regrade, etc.

- Appox. 10k year for pothole repair.  Money better spent?

- Need budget forecast for road repair.  Annual meeting in 2023 members want to know possible assessment amount and or dues increase.   B. Walzcak agreed to prepare forecast if provided data.

- Beach Committee (All)

- Discussed remediation, R. Sonnichsen

- New raft needed, options obtained by Stan are listed below.

- Bruce Beebe

  - 10' x 8' raft - $4,150(includes ladder w/ existing anchorage system)

- Replace raft with the same type of raft ShoreMaster Poly Swim raft (7.5 x 9.5) - $1,889.00(utilizing existing anchorage system)

- H. S. Plaut Environmental Company, LLC. Easy Dock (10 x 10)- $7,944.91(Three (3) point anchorage system) - all new chain and three (3) 200 lb pyramid anchors

- Ordinance Discussion (All)

- Discussion regarding land use issues and obstructions in common areas:  Basketball hoops, objectionable fence placement, storage of unregistered vehicles.  Placement of obstructions on LMA easement property not allowed.

- Potential to revisit language in ordinance as tool to manage concerning conditions.  Wellbeing of all residents noted as common interest and fair means to promote considerate neighborly land use.

- Letters from Board needed to address some of these issues?

Meeting adjourned at 11:30am.

Next meeting scheduled for February 11th 9:30 to 11:30 Scranton Library.